# Sprint 1 day 1

26/01/2021

Members Present:

Jonas, Tianpeng, Wei, Craig, Alban, Zihan, Elliot

## Members not Present:

Tony

## Apologies

Tony: Private Appointment

## Summary

* Went over what every one is gonna do
  + Jonas and Tony
    - Tidying the sprint backlog/ adding definition of done and tasks
    - Making meeting templates
    - Going through and updating the product backlog
  + Wei and Craig
    - ER-diagram
    - getting the first things in the database set up
  + Tianpeng, Alban, Elliot and Zihan
    - Making the primary website design

# Sprint 1 day 2

27/01/2021

Members Present:

Jonas, Tony, Craig, Wei, Tianpeng, Zihan:

## Members not Present:

Elliot, Alban

## Apologies

Elliot: overslept

## Summary

How did yesterday go?

* Jonas:
* Tony: tasks and doneness, sorted out the product backlog, added and asked questions to stake holder
* Craig: sat up the database, and ER diagram
* Wei:
* Alban:
* Elliot:
* Tianpeng:
* Zihan:

What are you going to do today?

* Jonas: Javascript
* Tony: same as yesterday, helping
* Craig: learn PHP
* Wei: learn PHP
* Alban:
* Elliot:
* Tianpeng: working on the login and questionnaire continued from yesterday
* Zihan: working on the login and questionnaire continued from yesterday

Do you need help with anything?

* Jonas:
* Tony: finding out how to help today
* Craig: no
* Wei: no
* Alban:
* Elliot:
* Tianpeng: no
* Zihan: no

# Sprint 1 day 3

Members Present:

Jonas, Tony, Craig, Wei Elliot, Tianpeng, Zihan

## Members not Present:

Alban

## Apologies

## Summary

How did yesterday go?

* Jonas: caught up with everyone, began coding the create questionnaire logic
* Tony: made html and css so that the website look professional and had university branding
* Craig: made the login in php, so that you have to login to enter the site
* Wei:learned web-development
* Alban:
* Elliot: made the ethics pop ups
* Tianpeng: learned web development
* Zihan: made the questionnaire PHP

What are you going to do today?

* Jonas: continue the questionnaire logic
* Tony: finishing the design and help with the questionaire
* Craig: working on the created users
* Wei: review what was learned
* Alban:
* Elliot: Helping around
* Tianpeng: continue learning
* Zihan: Helping?

Do you need help with anything?

* Jonas: yes
* Tony: will help jonas
* Craig: no
* Wei: no
* Alban:
* Elliot: is helping around
* Tianpeng: no
* Zihan: no

# Sprint 1 day 4

Members Present:

Jonas, Tony, Craig, Wei, Elliot , Zihan

## Members not Present:

Alban Tianpeng

## Apologies

Tianpeng: had classes

## Summary

How did yesterday go?

* Jonas: looked at the Questionaire creator and prepared for sprint review and retrospective
* Tony: finished the login design, helped Jonas with the questionnaire, helped craig with html and css and prepared for sprint review and retrospective
* Craig: worked on the dashboard, and user management
* Wei: learned php and html
* Alban:
* Elliot: cleaned up working template and helped with the questionnaire creator
* Tianpeng:
* Zihan: worked on template with Elliot

What are you going to do today?

* Jonas: going around helping and getting people pumped for the sprint review
* Tony: going around helping
* Craig: looking into CSV files
* Wei: helping around
* Alban:
* Elliot: finishing up on the questionnaire creator
* Tianpeng:
* Zihan: helping Elliot

Do you need help with anything?

* Jonas: no
* Tony: no
* Craig: no
* Wei: no
* Alban: no
* Elliot: no
* Tianpeng: no
* Zihan: no

# Sprint 1 day 4

Members Present:

Jonas, Tony, Craig, Wei, Elliot , Tianpeng, Zihan

## Members not Present:

Alban

## Apologies

## Summary

How did yesterday go?

* Jonas:
* Tony:
* Craig:
* Wei:
* Alban:
* Elliot:
* Tianpeng:
* Zihan:

What are you going to do today?

* Jonas:
* Tony:
* Craig:
* Wei:
* Alban:
* Elliot:
* Tianpeng:
* Zihan:

Do you need help with anything?

* Jonas:
* Tony:
* Craig:
* Wei:
* Alban:
* Elliot:
* Tianpeng:
* Zihan: