Thinking points

Go over it during the retrospective

Give out tasks from product backlog earlier if nothing else can be done

People pair up and work their preferred 8 hour schedule

2 people pr task so that the have common knowledge in case someone dies/becomes unavailable, not necessarily pair programming constantly, but collaborating about the task, and so the work doesn’t get over satuated

Move daily scrum for later at 12:00

“experts” focused on doing expert work: good

Craig: sprint was myyyyææh, he wasn’t doing sprint backlog, large sprint task he couldn’t contribute to.

Zihan: did some work

Tony: relatively alright, could be organised better, fewer people assigned to each task

Tianpeng: read everyone’s code and understand it

Elliot: long sigh, better than bank account, okay, we did some work, too unorganised.

Alban: overall happy, happy with the quality of work, good. Need to adopt pair programming

Wei : did some studying

Jonas: unorganised, acceptable