# Sprint 2 day 2

Members Present:

Jonas, Tony, Craig, Wei, Elliot , Tianpeng, Zihan

## Members not Present:

## Apologies

## Summary

How did yesterday go?

* Jonas: looked at questionnaire creator finished the multiple choice
* Tony: updated the sprint and product backlog,
* Craig: answer questionnaire and visualisation
* Wei: delete questionnaire page
* Alban: questionnaire creator page
* Elliot: questionnaire creator, refactoring the code, add functionality
* Tianpeng: delete questionnaire page
* Zihan: answer questionnaire and visualization

What are you going to do today?

* Jonas: making submit and uploading to database
* Tony: fix colours and apply template
* Craig: giving CR permissions
* Wei: edit questionnaire, add edit and delete on the same page
* Alban: adding CSS
* Elliot: making the database upload
* Tianpeng: editing the data and combining it with the delete questionnaire
* Zihan: helping craig

Do you need help with anything?

* Jonas: yes, craig will help
* Tony: yes, jonas will help
* Craig: no
* Wei: no
* Alban: no
* Elliot: no
* Tianpeng: no
* Zihan: no

# Sprint 2 day 3

Members Present:

Jonas, Tony, Craig, Wei, Elliot , Tianpeng, Zihan

## Members not Present:

## Apologies

## Summary

How did yesterday go?

* Jonas: looked at the questionnaire creator, php and database
* Tony: updated the sprint and product backlog
* Craig: graphing results, co-researcher’s permissions
* Wei: completed the delete questionnaire
* Alban: CSS on the questionnaire creator page, cleaning up CSS
* Elliot: looked at storing thing from the questionnaire creator
* Tianpeng: designed edit questionnaire
* Zihan: working with permissions and graphs

What are you going to do today?

* Jonas: looked at uploading to the database
* Tony: implementing video stuff, maybe add uni branding
* Craig: looking at getting videos to work
* Wei: design the edit page and finish up
* Alban: fixing bug with drop down
* Elliot: continue on storing the questionnaire creator
* Tianpeng: working on finishing it
* Zihan: continue on fixing permissions

Do you need help with anything?

* Jonas: No
* Tony:
* Craig:
* Wei:
* Alban:
* Elliot:
* Tianpeng:
* Zihan:

# Sprint 2 day 4

Members Present:

Jonas, Tony, Craig, Wei, Elliot , Tianpeng, Zihan

## Members not Present:

## Apologies

## Summary

How did yesterday go?

* Jonas: looked at uploading to the database, ran into a problem
* Tony: updated sprint and product backlog
* Craig: synchronous video control
* Wei: Edit questionnaire UI
* Alban: helped Elliot on questionnaire creator
* Elliot: helped with questionnaire creator
* Tianpeng: making edit questionnaire
* Zihan: worked with permissions

What are you going to do today?

* Jonas: Write report and prepare for review
* Tony: Video user stories
* Craig: getting the questionnaire working
* Wei: continue work with the questionnaire editor
* Alban: make delete question for the creator
* Elliot: Help Craig with questionnaire
* Tianpeng: try to solve the problems with Wei
* Zihan: helping others

Do you need help with anything?

* Jonas: No
* Tony: no
* Craig: no
* Wei: no
* Alban: no
* Elliot: no
* Tianpeng: no
* Zihan: no